CCOPilot.ai

Disaster Recovery Plan

Version 1.0 | March 25, 2026

Classification: CONFIDENTIAL

Document Owner: Shane James, CEO

Addresses SOC 2 Finding AVL-001
Trust Service Criteria: Availability

# Document Control

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | March 25, 2026 | Shane James | Initial DR plan — addresses SOC 2 finding AVL-001 |

This document is reviewed quarterly and after every disaster recovery test or actual incident. The next scheduled review is June 25, 2026.

| Role | Name | Contact | Responsibility |
| --- | --- | --- | --- |
| DR Plan Owner | Shane James | shane.james@cco2go.ai / (813) 666-8427 | Overall DR authority. Declares disasters. Approves recovery actions. |
| Technical Lead | Shane James | shane.james@cco2go.ai | Executes recovery procedures. Manages infrastructure. |
| Communications | Shane James | shane.james@cco2go.ai | Customer notification. Status page updates. |

# 1. Purpose and Scope

This Disaster Recovery Plan defines how CCOPilot.ai will recover from disruptions to its production environment, including infrastructure failures, data loss, security incidents, and third-party vendor outages. It establishes Recovery Time Objectives (RTO), Recovery Point Objectives (RPO), and step-by-step procedures for each recovery scenario.

## 1.1 Scope

This plan covers the CCOPilot.ai production environment:

Frontend web application (React 18 / TypeScript, deployed on Render as static site)

Backend API server (Node.js / Express, deployed on Render as web service)

PostgreSQL database (Render managed, Standard plan, Oregon region)

Third-party integrations (Gmail, Outlook, Google Calendar, Microsoft Calendar, Zoom, Slack)

Secrets management (Doppler)

AI services (Groq, Anthropic)

Email delivery (Resend)

Source code (GitHub)

## 1.2 Out of Scope

Customer-side systems and data not stored in CCOPilot

Development and staging environments

CCO2go.ai consulting operations (separate from the CCOPilot platform)

# 2. Recovery Objectives

## 2.1 Recovery Time Objective (RTO)

The maximum acceptable time from when a disruption occurs to when the platform is restored to operational status.

| Scenario | RTO | Rationale |
| --- | --- | --- |
| Render service outage (API or frontend) | 30 minutes | Render auto-recovers crashed services. Manual intervention only if auto-recovery fails. |
| Database corruption / accidental data loss | 2 hours | PITR recovery creates a new instance. DNS/connection string update required. |
| Complete Render region failure | 4 hours | Requires provisioning in a new region and restoring from backup export. |
| Security incident (breach / compromise) | 4 hours | Credential rotation, service restart, forensic assessment before restoration. |
| Third-party integration failure (Gmail, Zoom, etc.) | N/A — degraded mode | Platform continues operating. Affected features show connection error. No recovery action needed. |
| Doppler outage (secrets management) | 1 hour | Secrets are synced to Render environment variables. Platform runs without Doppler. New deploys blocked until resolved. |
| GitHub outage | N/A — no impact | Production runs independently of GitHub. Deployments paused until resolved. |

## 2.2 Recovery Point Objective (RPO)

The maximum acceptable amount of data loss measured in time.

| Data Type | RPO | Backup Mechanism |
| --- | --- | --- |
| Customer data, health scores, tasks, notes | 5 minutes | Render PITR via WAL-based continuous backup. Recovery to any point within 7-day window. |
| Logical database export | 24 hours | Render on-demand exports. Retained for 7 days. Can be downloaded as .dir.tar.gz. |
| Source code | 0 (real-time) | GitHub. Every commit is immediately backed up across GitHub infrastructure. |
| Secrets and environment variables | 0 (real-time) | Doppler maintains version history. Synced to Render on every change. |
| OAuth tokens (Gmail, Outlook, Zoom) | Unrecoverable | Stored in database (covered by PITR). If lost, users must re-authenticate integrations. |
| AI agent execution history | 5 minutes | Stored in database (covered by PITR). |
| Uploaded files (guide PDFs) | 5 minutes | Stored as binary data in database (covered by PITR). |

# 3. Infrastructure Overview

## 3.1 Current Architecture

| Component | Provider | Region | Plan | Redundancy |
| --- | --- | --- | --- | --- |
| Frontend (React) | Render Static Site | Oregon | N/A (CDN) | Render CDN with global edge nodes |
| Backend API (Node.js) | Render Web Service | Oregon | Standard | Single instance, auto-restart on crash |
| PostgreSQL Database | Render Managed Postgres | Oregon | Standard | Daily backups + PITR (7-day window) |
| Secrets Management | Doppler | Cloud (multi-region) | Free/Team | Doppler manages redundancy |
| Source Code | GitHub | Cloud (multi-region) | N/A | GitHub manages redundancy |
| AI (Primary) | Groq | Cloud | API | Failover to Anthropic via LLM Settings |
| AI (Secondary) | Anthropic | Cloud | API | Per-org configurable |
| Email Delivery | Resend | Cloud | API | Resend manages redundancy |

## 3.2 Single Points of Failure

The following are identified single points of failure and their mitigations:

| Component | SPOF Risk | Current Mitigation | Future Mitigation |
| --- | --- | --- | --- |
| Render Oregon region | HIGH | No multi-region. All services in Oregon. | Consider Render multi-region or backup deployment target. |
| PostgreSQL instance | MEDIUM | PITR + daily exports. Can spin up new instance from backup. | Read replica for HA. Cross-region replication. |
| Backend API (single instance) | MEDIUM | Auto-restart on crash. Zero-downtime deploys. | Scale to 2+ instances for HA. |
| Shane James (sole operator) | HIGH | All procedures documented in this plan. | Cross-train team members. Document all access credentials in Doppler. |

# 4. Backup Strategy

## 4.1 Automated Backups (Render)

Render Standard plan PostgreSQL provides:

Continuous WAL archiving for point-in-time recovery (PITR)

7-day PITR recovery window (can restore to any second within the past 7 days)

On-demand logical exports (downloadable as .dir.tar.gz files)

Logical exports retained for 7 days after creation

These backups run automatically with no action required. They are managed entirely by Render.

## 4.2 Manual Backup Procedure

In addition to automated backups, perform a manual logical export weekly and before any major changes:

Step 1: Go to the Render Dashboard and navigate to your PostgreSQL database

Step 2: Click the Recovery tab

Step 3: Click Create export

Step 4: Wait for the export to complete (time depends on database size)

Step 5: Click the download link to save the .dir.tar.gz file locally

Step 6: Store the downloaded file in a secure location outside of Render (e.g., encrypted cloud storage, local encrypted drive)

This provides a backup that is independent of Render infrastructure and can be restored to any PostgreSQL instance, not just Render.

## 4.3 Source Code Backup

Source code is stored in GitHub. GitHub provides its own redundancy and disaster recovery. As an additional precaution:

Create a GitHub Release tag before every major deployment (e.g., v2.1-stable)

Download a ZIP archive of the repository quarterly and store it locally

Repository is private with access restricted to authorized team members

## 4.4 Secrets Backup

All secrets are managed in Doppler. Doppler maintains version history and audit logs for all secret changes. Doppler syncs secrets to Render environment variables automatically on every change.

Doppler maintains its own redundancy and backup infrastructure

Secrets can be exported from Doppler to JSON for offline backup

Never store exported secrets in plaintext — use encrypted storage only

## 4.5 Backup Verification

Backups are only as good as your ability to restore from them. Perform the following verification quarterly:

| Test | Procedure | Success Criteria | Frequency |
| --- | --- | --- | --- |
| PITR restoration test | Trigger PITR recovery in Render to a timestamp 24 hours ago. Spin up recovery instance. Verify data integrity. | Recovery instance contains expected data. Row counts match. No corruption. | Quarterly |
| Logical export restoration | Download latest .dir.tar.gz export. Restore to a local or staging PostgreSQL instance using pg_restore. | All tables restored. Application connects successfully. Sample queries return expected data. | Quarterly |
| Source code restore | Clone repository from GitHub. Run build commands. Verify application starts. | npm install, prisma generate, and npm run build complete without errors. | Quarterly |
| Secrets restore | Export secrets from Doppler. Import into a test environment. Verify application connects to services. | Application starts and connects to database, AI services, and email provider. | Annually |

# 5. Disaster Scenarios and Recovery Procedures

## 5.1 Render API Service Crash or Restart

Severity: LOW

RTO: 5 minutes (automatic)

RPO: 0 (no data loss)

Render automatically restarts crashed services. Zero-downtime deployments prevent disruption during deploys.

### Detection

Render service health check fails

Users report errors or inability to log in

Future: External uptime monitor alerts (UptimeRobot / Better Uptime)

### Recovery Procedure

Step 1: Check Render Dashboard for service status

Step 2: If auto-restart has not occurred within 5 minutes, manually restart the service via Render Dashboard

Step 3: Check Render logs for the root cause (memory exhaustion, uncaught exception, etc.)

Step 4: If the crash is recurring, roll back to the previous deployment via Render Dashboard

Step 5: Verify application is responding (check login, customer list, API health endpoint)

## 5.2 Database Corruption or Accidental Data Loss

Severity: HIGH

RTO: 2 hours

RPO: 5 minutes (PITR)

This covers scenarios like accidental table drops, bad data migrations, or database-level corruption.

### Recovery Procedure

Step 1: Identify the exact time the data loss occurred (check audit logs, Render logs, or user reports)

Step 2: In Render Dashboard, go to the PostgreSQL database and click Recovery

Step 3: Select Point-in-Time Recovery and choose a timestamp just before the incident

Step 4: Render spins up a new database instance with data restored to that timestamp

Step 5: Validate the recovery instance — check row counts, verify critical data, test sample queries

Step 6: If the recovery instance looks correct, update the DATABASE_URL in Doppler to point to the new instance

Step 7: Redeploy the API service (Render will pick up the new DATABASE_URL on next deploy)

Step 8: Verify the application is working with the recovered database

Step 9: Delete the old (corrupted) database instance once recovery is confirmed

Step 10: Document the incident — what happened, when, what data was affected, how it was recovered

### Important Notes

PITR creates a NEW database instance with a NEW connection string — you must update DATABASE_URL

The old database instance is not modified — you can compare data between old and recovered instances

PITR recovery window is 7 days — if the incident is older than 7 days, PITR cannot recover it

If PITR is not possible (beyond 7-day window), use the most recent logical export (.dir.tar.gz)

## 5.3 Complete Render Region Failure (Oregon)

Severity: CRITICAL

RTO: 4 hours

RPO: Up to 24 hours (from last logical export)

A complete Oregon region failure means all Render services (API, frontend, database) are unavailable. This is extremely rare but must be planned for.

### Recovery Procedure

Step 1: Confirm the outage via Render status page (status.render.com) and social media

Step 2: Assess whether Render expects to resolve within your RTO (4 hours)

Step 3: If Render cannot resolve within RTO, activate cross-region recovery:

a. Provision a new PostgreSQL database on Render in a different region (Ohio, Frankfurt, Singapore)

b. Download the most recent logical export from Render (if available) or use locally stored backup

c. Restore the export to the new database using pg_restore

d. Provision a new API web service in the new region, connected to the new database

e. Update DNS to point to the new services

f. Update Doppler secrets with new DATABASE_URL and service URLs

Step 4: Verify all functionality — authentication, customer data, integrations

Step 5: Notify customers of the recovery and any data loss window

### Data Loss Assessment

In a full region failure, the data loss window depends on the freshness of your most recent logical export. If the most recent export is 24 hours old, you will lose up to 24 hours of data. This is why the weekly manual export procedure (Section 4.2) is critical — it provides an offline backup independent of Render.

## 5.4 Security Incident (Breach / Unauthorized Access)

Severity: CRITICAL

RTO: 4 hours

RPO: Depends on incident scope

### Immediate Response (First 30 Minutes)

Step 1: Contain the breach — revoke compromised credentials immediately

If API keys compromised: Rotate in Doppler, redeploy

If user account compromised: Lock the account in Admin or Super Admin panel

If database credentials compromised: Rotate DATABASE_URL in Doppler, redeploy

If OAuth tokens compromised: Disconnect affected integrations, users must re-authenticate

Step 2: Assess scope — what data was accessed or modified?

Review audit logs (AuditLog table) for unauthorized actions

Review Render logs for unusual API requests

Review Doppler audit trail for secret access

Step 3: Preserve evidence — do not delete logs or modify the database before forensic review

### Recovery (Next 2-4 Hours)

Step 4: If data was modified by the attacker, use PITR to restore to pre-incident state

Step 5: Rotate ALL secrets in Doppler as a precaution:

JWT_SECRET (invalidates all active sessions — users must re-login)

ENCRYPTION_KEY (only if encrypted data was targeted)

All OAuth client secrets

Database password

Step 6: Redeploy all services with rotated credentials

Step 7: Force password reset for any affected user accounts

### Post-Incident (Within 48 Hours)

Step 8: Notify affected customers within 48 hours per DPA obligations

Step 9: Write an incident report documenting: what happened, when, what data was affected, root cause, remediation steps, preventive measures

Step 10: Implement preventive measures identified in the incident report

## 5.5 Third-Party Integration Failure

Severity: LOW to MEDIUM

RTO: N/A (degraded mode)

RPO: 0 (no CCOPilot data loss)

When a third-party service (Gmail, Outlook, Zoom, Slack, Groq, Anthropic) goes down, CCOPilot continues operating in degraded mode. Affected features display connection errors but the core platform remains functional.

| Service | Impact When Down | User Experience |
| --- | --- | --- |
| Gmail / Outlook | Cannot send or receive emails through CCOPilot. Email intelligence unavailable. | Connection error on email features. All other features work normally. |
| Google Calendar / Microsoft Calendar | Calendar sync paused. Meeting Intelligence cannot pull new meetings. | CSM Today shows stale meeting data. Manual meeting logging still works. |
| Zoom | Cannot sync or process meeting recordings. | Meeting Intelligence disabled. All other features work normally. |
| Slack | Agent notifications and daily digests not delivered. | Agents still create action cards in My Queue. Slack just does not get notified. |
| Groq (AI) | AI briefings, churn predictions, and agent analysis fail. | AI features show errors. Fallback to Anthropic if configured in LLM Settings. |
| Anthropic (AI) | Secondary AI provider unavailable. | No impact unless Groq is also down and Anthropic is configured as primary. |
| Doppler | Cannot deploy new versions. Running services unaffected (secrets already synced to Render). | No user impact. Deployments blocked until Doppler recovers. |
| Resend | Cannot send transactional emails (welcome emails, password resets, survey distributions). | Users cannot receive password reset emails. Invite emails not delivered. |

### Recovery Procedure

Step 1: Check the vendor status page to confirm the outage is on their side

Step 2: If AI service is down and you have a secondary provider configured, switch via Admin > LLM Settings

Step 3: No other action required — wait for the vendor to restore service

Step 4: Once restored, verify integrations reconnect automatically. Users may need to re-sync calendar or email if the outage was extended.

# 6. Communication Plan

## 6.1 Internal Communication

The DR Plan Owner (Shane James) is the sole authority for declaring a disaster and initiating recovery procedures. All decisions are documented in the incident log.

## 6.2 Customer Communication

Customers must be notified of service disruptions that affect their ability to use the platform.

| Timing | Channel | Content |
| --- | --- | --- |
| Within 30 minutes of detection | Email to affected customers | Acknowledgment of the issue. No promises on timeline until scope is assessed. |
| Every 2 hours during outage | Email or status page update | Progress update with estimated time to recovery. |
| Upon recovery | Email to all affected customers | Confirmation of recovery. Summary of what happened and any data loss. |
| Within 5 business days | Incident report | Root cause analysis, impact assessment, and preventive measures. |

## 6.3 Status Page (Future)

A public status page (e.g., via UptimeRobot or Better Uptime) should be established to provide real-time visibility into platform status. This is not yet implemented and is tracked as SOC 2 finding AVL-002.

# 7. Testing and Maintenance

## 7.1 DR Test Schedule

| Test | Frequency | Next Scheduled | Owner |
| --- | --- | --- | --- |
| PITR recovery test | Quarterly | June 2026 | Shane James |
| Logical export restore test | Quarterly | June 2026 | Shane James |
| Full recovery drill (simulate region failure) | Annually | September 2026 | Shane James |
| Security incident tabletop exercise | Annually | September 2026 | Shane James |
| Backup verification (spot check) | Monthly | April 2026 | Shane James |

## 7.2 DR Test Procedure

Step 1: Schedule the test during a low-traffic window (early morning or weekend)

Step 2: Execute the recovery procedure exactly as documented in this plan

Step 3: Record the time taken for each step

Step 4: Document any issues, gaps, or deviations from the plan

Step 5: Update this DR plan with lessons learned

Step 6: File the test results as evidence for SOC 2 audit

## 7.3 Plan Maintenance

This plan is reviewed and updated:

Quarterly (scheduled)

After every DR test

After every actual incident

After significant infrastructure changes (new region, new provider, new services)

After changes to the team (new team members with DR responsibilities)

# 8. Shared Responsibility Matrix

Understanding what Render manages vs what CCOPilot is responsible for is critical for accurate DR planning.

| Responsibility | Render | CCOPilot |
| --- | --- | --- |
| Physical infrastructure security | Yes | No |
| Network security and DDoS protection | Yes | No |
| Operating system patches | Yes | No |
| PostgreSQL engine patches | Yes | No |
| Automated backups / PITR | Yes | No (Render manages) |
| Database backup retention (7 days) | Yes | No |
| Backup restoration initiation | No | Yes (CCOPilot must trigger) |
| Backup restoration testing | No | Yes (CCOPilot must test quarterly) |
| Application code security | No | Yes |
| Application-level access controls | No | Yes |
| Secrets management | Partial (env vars) | Yes (Doppler) |
| Multi-tenant data isolation | No | Yes (middleware + RLS) |
| Incident detection and response | Infrastructure level | Application level |
| Customer communication during outage | Render status page | CCOPilot email + status page |
| Offsite backup storage | No | Yes (CCOPilot must download exports) |
| Cross-region failover | No (manual) | Yes (CCOPilot must provision) |

# 9. Immediate Action Items

The following items should be completed within 30 days to operationalize this DR plan:

| Item | Priority | Effort | Status |
| --- | --- | --- | --- |
| Download a manual logical export from Render and store offsite | HIGH | 15 minutes | COMPLETED 3/25 |
| Perform first PITR recovery test | HIGH | 1 hour | COMPLETED 3/25 |
| Set up external uptime monitoring (UptimeRobot free tier) | HIGH | 30 minutes | COMPLETED 3/25 |
| Create a public status page | MEDIUM | 1 hour | COMPLETED 3/25 |
| Establish weekly manual export schedule (every Monday) | MEDIUM | 5 min/week | COMPLETED 3/25 |
| Verify Doppler secrets can be exported and re-imported | LOW | 30 minutes | COMPLETED 3/25 |
| Tag current production code as a GitHub Release | LOW | 10 minutes | COMPLETED 3/25 |

CCOPilot.ai — Disaster Recovery Plan v1.1
© 2026 CCO2go.ai
shane.james@cco2go.ai | (813) 666-8427

This document addresses SOC 2 Trust Service Criteria: Availability (A1.2, A1.3)
Finding: AVL-001 — No Documented Disaster Recovery Plan

# Appendix A: DR Test Evidence — March 25, 2026

## Test Summary

| Parameter | Value |
| --- | --- |
| Test Date | March 25, 2026 |
| Test Type | Point-in-Time Recovery (PITR) |
| Recovery Target | March 24, 2026 ~11:53 AM UTC-4 |
| Source Database | cs-health-db (Production, Oregon) |
| Recovery Instance | cs-health-db-copy (auto-provisioned by Render) |
| Time to Provision | ~3 minutes (from trigger to Available status) |
| PostgreSQL Version | 18.3 |
| Instance Type | Basic-1gb |
| Test Result | PASS — All verification checks passed |
| Recovery Instance Deleted | Yes — deleted after verification to stop billing |

## Verification Results

| Check | Query | Result | Status |
| --- | --- | --- | --- |
| Customer count | SELECT COUNT(*) FROM "Customer" | 13 customers recovered | PASS |
| Customer data integrity | SELECT name, healthScore, status, arr FROM "Customer" LIMIT 5 | 1A Sync (43, ACTIVE, $0), NovaTech Systems (100, ACTIVE, $180K), Apex Financial Group (100, AT_RISK, $145K), GlobalEdge Consulting (100, ONBOARDING, $275K), Cobalt Logistics (100, ACTIVE, $95K) | PASS |
| Audit log integrity | SELECT COUNT(*) FROM "AuditLog" | 2,339 audit log entries recovered | PASS |
| RLS function present | Visual inspection of Functions list | current_team_id function present | PASS |
| Table count | Visual inspection of Tables list | All tables present (100+ tables visible in sidebar) | PASS |

Evidence screenshots saved to OneDrive: CCOPilot-Backups/DR-Test-Evidence/2026-03-25/

## Lessons Learned

1. PITR recovery on Render Standard plan works as documented. Recovery time (~3 minutes) is well within the 2-hour RTO defined for database corruption scenarios.

2. The recovery instance receives a new Service ID and connection string. In a real recovery, the DATABASE_URL in Doppler must be updated and services redeployed.

3. RLS policies (current_team_id function) survived the PITR recovery, confirming that security controls are preserved in backups.

4. The recovery instance bills at the same rate as the source instance. Always delete test recovery instances promptly after verification.

# Appendix B: Monitoring Configuration

## UptimeRobot Setup (Configured March 25, 2026)

| Monitor | Type | URL | Interval | Alert Contact |
| --- | --- | --- | --- | --- |
| CCOPilot API | HTTP(s) | https://api.ccopilot.ai/health | 5 minutes | rshanejames@gmail.com |
| CCOPilot Frontend | HTTP(s) | https://www.ccopilot.ai | 5 minutes | rshanejames@gmail.com |

The API health endpoint (https://api.ccopilot.ai/health) validates both server availability AND database connectivity. Response includes status, timestamp, database connection status, response time in milliseconds, and application version. A failure on this endpoint indicates either the API server is down or the database is unreachable.

### Health Endpoint Response

{"status":"ok","timestamp":"2026-03-25T16:26:34.362Z","db":"connected","responseMs":3,"version":"1.0.0"}

## Public Status Page

URL: https://stats.uptimerobot.com/j8LMMVikNW

This page is publicly accessible and shows real-time uptime status for both the API and frontend. It should be linked from the CCOPilot.ai website footer and included in customer communications during incidents.

# Appendix C: Weekly Backup and Maintenance Schedule

## Weekly Schedule (Every Monday)

| Time | Task | Duration | Procedure |
| --- | --- | --- | --- |
| 9:00 AM | Database Export | 5 min | 1. Render Dashboard → cs-health-db → Recovery 2. Click Create Export 3. Wait for completion 4. Download .dir.tar.gz file 5. Upload to OneDrive: CCOPilot-Backups/Database-Exports/ 6. Name format: ccopilot-prod-YYYY-MM-DD.dir.tar.gz |
| 9:05 AM | Verify Uptime Monitors | 2 min | 1. Check UptimeRobot dashboard — both monitors green? 2. Review any incidents from the past week 3. Check status page is accessible |
| 9:07 AM | Review Render Logs (spot check) | 3 min | 1. Render Dashboard → cs-health-api → Logs 2. Scan for recurring errors or warnings 3. Check database metrics for unusual patterns |

## Monthly Tasks (First Monday of Each Month)

| Task | Duration | Procedure |
| --- | --- | --- |
| Verify backup restoration | 15 min | Download most recent export. Open in TablePlus. Verify row counts on Customer, AuditLog, and User tables. |
| Review Doppler audit log | 5 min | Doppler → Activity Log. Check for unexpected secret access or changes. |
| Review UptimeRobot uptime report | 5 min | UptimeRobot → Reports. Document uptime percentage for the month. |
| Rotate database export backups | 5 min | Delete exports older than 90 days from OneDrive (keep quarterly snapshots permanently). |

## Quarterly Tasks

| Task | Duration | Procedure |
| --- | --- | --- |
| Full PITR recovery test | 1 hour | Trigger PITR to 24 hours ago. Verify data. Document results in this DR plan appendix. Delete recovery instance. |
| Review and update DR plan | 30 min | Review all sections for accuracy. Update infrastructure details if changed. Update contact info. |
| Backup retention cleanup | 15 min | Keep 1 export per quarter permanently. Delete intermediate weekly exports older than 90 days. |

# Appendix D: Offsite Backup Inventory

## Storage Location

Provider: Microsoft OneDrive

Folder Structure:

CCOPilot-Backups/

├── Database-Exports/     (weekly .dir.tar.gz files)

├── Doppler-Exports/       (quarterly JSON secret exports)

├── DR-Test-Evidence/       (screenshots from PITR tests)

└── GitHub-Releases/        (quarterly ZIP archives)

## Backup Log

| Date | Type | File | Size | Verified |
| --- | --- | --- | --- | --- |
| 2026-03-25 | Database Export | ccopilot-prod-2026-03-25.dir.tar.gz | Downloaded | Yes — PITR test passed |

Add a row to this table each time a backup is created. This log serves as SOC 2 evidence of consistent backup practices.